## Slide 1: Aegis Sprint 2
Team C

## Slide 2: Tasks Done
A simple prototype as our startpoint.
50 user stories (reviewed and merged)
Git project

## Slide 3: Ongoing
Crime data API study
  API endpoint: https://data.phila.gov/resource/sspu-uyfa.json
  Documentation: https://dev.socrata.com/foundry/data.phila.gov/sspu-uyfa
An algorithm to weigh the crime data along a route
Crime incidence marking on map
Crime types

## Slide 4: Next Sprint
Philadelphia crime data API client development
Crime incidence display around current location
Crime incidence display around destination
The official library from the data provider:
  https://github.com/socrata/soda-android-sdk

## Slide 5: Issues
Local database
  Raw crime data is too big
Alternative routes
  Representation on map and user selection
Zoom in/out
  Dynamic geographic range of crime data
Inexperienced in Android app development

## Slide 6: Risks
Cannot meet sprint goal
  Lack of time - Every team member is being involved in 2 or even more projects
  Inexperienced in Android app development
Teamwork not in sync
  Team meeting once a week. Such meeting is for planning
  Conflicting efforts
  Issues/obstacles are not shared in time

## Slide 7: Demo