## Slide 1: Aegis Sprint 4
Team C

## Slide 2: Tasks Done
Finished setup repo
Every local machine can share code through repo
Code works on all local machines
Google Maps Framework
UI Design Mockup (Partially Done)
Local database ERD
JSON Crime Decoder Framework
Crime Algorithm Framework
Settings Library Framework
Current Location on Map

## Slide 3: Settings Framework

## Slide 4: Current Location sample

## Slide 5: CrimeJSONParse
Arraylist ends up being absurdly massive

## Slide 6: Algorithm Sample Code

## Slide 7: Algorithm Sample

## Slide 8: User Preference & Places

## Slide 9: DB Driver

## Slide 10: Next Sprint
Lou: Finish controller objects for settings
Jason: Finish user preference related objects
Victor: Searching Ul design
Kevin: Implement CrimeJSONParse into algorithm
Peter: Hopefully finish up CrimeJSONParse